## Slide 1
FIELD TEST REPORT
PhotoFlow Mobile
First real-workflow field test
Tethered Canon T7 on Motorola · native camera on Samsung
August 20, 2026
26 / 26
photos uploaded
zero failures

## Slide 2
The bottom line
PhotoFlow Mobile went through its first real field test — one operator shooting a live workflow on two phones, one tethered to a Canon DSLR and one using its own camera. Every photo captured made it to the server.
✓
Everything got through
26 of 26 photos uploaded. No failures, nothing stuck in the queue, no photos filed to the wrong customer.
!
The risky bugs were caught first
A full code review before testing found and fixed ten issues — three that could have lost or corrupted customer photos.
→
Not yet fully proven
Failure-recovery paths have never actually been triggered. Deliberate stress testing is the next step.
PhotoFlow Mobile · Field Test 2026-08-20
2

## Slide 3
This session, by the numbers
Figures computed directly from the phones' databases captured after the session.
18
sessions created
26
photos captured
100%
uploaded (26 of 26)
0
upload failures
0
stuck awaiting upload
0
filed to wrong session
0
duplicate / missing seq #
0
retries ever needed
Across all recorded use on these two phones: 192 photos, and not one has ever failed to upload.
PhotoFlow Mobile · Field Test 2026-08-20
3

## Slide 4
How each phone did
Motorola — tethered DSLR
Canon EOS Rebel T7 over USB
17
photos, all uploaded
14
sessions
Images arrive from the camera over the cable and upload in the background.
0 failed · 0 misfiled · 0 sequence defects
Samsung — native camera
Galaxy S23, device camera capture
9
photos, all uploaded
4
sessions
Operator shoots with the phone's own camera; images upload in the background.
0 failed · 0 misfiled · 0 sequence defects
Two rapid captures under three seconds apart were each given correct, distinct numbering — the case that used to collide.
PhotoFlow Mobile · Field Test 2026-08-20
4

## Slide 5
What was fixed before testing began
A pre-deployment code review covered the whole app. All ten issues it found were fixed, unit-tested, and deployed before the first session.
10
issues found and fixed
3
could lose or corrupt
customer photos
Why it matters
Two of the three critical bugs are visible in the phones' own history — proof they were real problems in the field, not theoretical ones.
The three critical fixes, in plain terms:
1
Photos could be filed to the wrong customer
2
A failed upload retried forever
3
Interrupted transfers could produce corrupt photos
PhotoFlow Mobile · Field Test 2026-08-20
5

## Slide 6
1
CRITICAL FIX
Photos could be filed to the wrong customer
THE PROBLEM
If the operator opened an earlier session to review its photos, the next shots from the tethered camera were silently saved into that old session — wrong customer, wrong filename, wrong upload destination.
The screen still showed the current session as active. Nothing warned anyone.
THE FIX
Both capture paths now agree on a single active session, so there is no hidden second one to slip into.
An on-screen banner appears whenever capture has moved to an earlier session.
Bonus: adding a photo to an earlier session is now something the operator can choose to do on purpose.
PhotoFlow Mobile · Field Test 2026-08-20
6

## Slide 7
2
CRITICAL FIX
A failed upload retried forever
THE PROBLEM
A photo that couldn't upload was re-sent every four seconds, indefinitely.
The phones' history shows it happening: on two occasions an image retried over 700 times — roughly 48 minutes of continuously re-sending a full-size photo to a server that wasn't answering, with no way to stop it.
THE FIX
Automatic retries are now bounded — three by default, and the operator can change it.
The network-aware retry that handles genuine outages stays in place, so real connectivity blips still recover on their own.
PhotoFlow Mobile · Field Test 2026-08-20
7

## Slide 8
3
CRITICAL FIX
Interrupted transfers could corrupt photos
THE PROBLEM
If the USB cable was disturbed mid-transfer, a partially received image was saved and uploaded as though it were complete.
No error, no indication — a corrupt file that looked entirely normal.
THE FIX
Partial transfers are now detected, rejected, and re-fetched, so only complete images are ever saved or uploaded.
PhotoFlow Mobile · Field Test 2026-08-20
8

## Slide 9
Also addressed
Beyond the three photo-critical bugs, the review closed several more reliability and security gaps.
✓
Credentials no longer leak
Exported settings files used to contain FTP passwords in plain text, written to the phone's shared Downloads folder. Exports now carry configuration only.
✓
A silent data-loss case, surfaced
Photos taken while the USB cable was unplugged were never imported, and nothing said so. The app now warns that those shots are still on the camera card.
✓
Steadier tethering & queue
Smaller fixes to tethering recovery and to the accuracy of the transfer queue the operator watches during a shoot.
PhotoFlow Mobile · Field Test 2026-08-20
9

## Slide 10
!
READ THIS BEFORE CALLING IT DONE
What is not yet proven
!
Failure handling has never been exercised
No photo on either phone has ever been recorded as failed. The error display and recovery flow are built, but have not been seen under real failure conditions.
!
Two tethering recovery paths have never run
They only fire when something goes wrong in a specific way — and nothing has yet gone wrong in that way. Untested in the field by definition.
!
The sample is still narrow
Everything so far is one operator, two phones, and one camera model. Broader conditions remain to be tried.
The green numbers in this deck are real — but a report implying “fully validated” would be wrong.
PhotoFlow Mobile · Field Test 2026-08-20
10

## Slide 11
What happens next
1
On-device logging
Built and being installed on the handsets. Today, if something goes wrong in the field the diagnostic record is lost within minutes — this makes every session self-documenting.
In progress
2
Deliberate failure testing
Run against an unreachable server to confirm photos recover cleanly and the operator sees an accurate queue — exercising the paths this session couldn't.
Planned
3
More sessions, more variety
Further field sessions across more operators, devices, cameras, and network conditions.
Planned
PhotoFlow Mobile · Field Test 2026-08-20
11

## Slide 12
SUMMARY
A clean first run — and a clear-eyed to-do list.
Every photo captured this session reached the server, and the bugs that could have lost customer photos were fixed before anyone shot a frame. The next step is to deliberately break things — proving the recovery paths hold before this goes wider.
PhotoFlow Mobile · Field Test 2026-08-20